**Team Project Sprint #1**

Instructions

Please read the instructions carefully. All members of your team should discuss the instructions together to ensure that everyone is on the same page.

**Objectives**

Create a brief project description, specify all software requirements as user stories and acceptance criteria, and implement the primitive functions (i.e., user management, board object and visualization, and piece placement for both players). Each team should meet at least once a week.

**Deliverable and Grading Policy**

1. Project Report (**15 points**)

The project report should include the following sections:

* 1. Project description (micro-charter), which should result from group discussion **(1 point)**.
  2. User stories using the template discussed in class. **(2 points)**

Provide a complete list of user stories and estimated efforts for the target software.

* 1. Acceptance criteria using the template discussed in class. **(8 points)**

Provide complete acceptance criteria for each of the user stories. Note that, although some of the user stories will be implemented in the future sprints, their acceptance criteria need to be defined in the first sprint. You may continue to improve the user stories and acceptance criteria in the next sprint.

* 1. Implementation tasks **(2 points)**

Describe the production code, automated test code or manual test case for each user story and acceptance criterion related to the implementation of the primitive functions, including **user registration**, **login**, **logout**, **board visualization**, and **piece placement**. For each acceptance criterion of every user story for the primitive functions, you need to implement at least one test (either test code or manual test case).

* 1. Minutes of ALL meetings, including, but not limited to: project/sprint planning meeting, stand-up meeting, backlog grooming, retrospective meeting, and pair programming (or development) session. **(2 points)**
  2. A table of buddy ratings. Individual members may email their buddy ratings to the instructor or teaching assistant.

Each team only needs to submit one report. For an individual member to receive the credit for this part of the project, the team’s project report must include explicit evidence of his/her contribution (e.g., his/her name is listed as a developer).

Project report spring 1

Micro charter

Author: Bayard Rucker

Project name: delta

This project is to build a web app using a OOP language that allows users to play American checkers against each other. Our development team vision is to deliver a secure and scalable checkers game while using the agile development mythology and multiple modern technologies such as mySQL and the Django web framework.

The purpose of this project is to deliver to our product owners a well designed program and deploy a web app for users to play American checkers. Our aim is a stable application built on a modern framework allowing the dev team to learn new technologies and hone necessary soft skills that are imperative for working on dev teams and in large scale projects.

The business value for our product owners is in allowing users to play checkers as well as the flexible design of the game that will allow for new functionality and additional games to be added. The primary product owner for the project is our professor Dianxiang Xu however all other students in class are encouraged to try the app as well.

The dev team's goal is to use agile for our development mythology. There are many different ways to evaluate a team's value such as tracking K locks or the number of stories completed. The team focus is on delivery of high quality working software, getting the local Django framework running and then integrating with our mysql backend as well as getting the logic for the game engine finished. The team's biggest hurdles heading into the next sprint are a lack of testing. Like many projects, certain decisions were made with the understanding that some amount of refactoring would be needed so the team needs to be ready to integrate and refactor as well as robustly test our code. The second major hurdle is in connection our frontend Django uI and back end game engine however, given the robust documentation from Django, this should be a more straightforward challenge to overcome.

**Team Project Sprint #1**

Report Template

**Team Name:** Delta

**Team Members:** Bayard Rucker, Muhammad Usman, Zeal Patel, Ergin Bostanci, Sabrina Djeddi

1. **Project Micro-Charter (no more than one page)**

Provide a brief description about the project, including the following elements:

Project name

Vision statement: describe the future that you are trying to create

Mission statement /project purpose

Elevator pitch: no more than a few sentences

Business value

Customers and users: people who will make buying decisions or actually interact with your product

Metrics: how to measure the business value

Milestones: important points in time

Risks: things that may threaten or derail your project

Authors of this micro-charter

1. **User Stories**

**NOTE: stories are pointed in terms of complexity. They are meant to be a general marker for the average developers skills of the team. While they are not a one to one mapping of time spent developing a general rule of thumb is that a 3 point story is about one fully day of development work. Given that most students don’t work full 8 hour shifts like industry. It's safe to assume a 3 point story might take a little longer in terms of development time.**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story Name** | **User Story Description** | **Priority** | **Estimated effort (hours)** | **Actual effort (if completed)** | **Status (completed, toDo, inProgress)** | **Developer names** |
| 1 | Flask and Django spike | As a developer I want to know if Flask or Django will be a better fit for this project | Research | 3 points | Points 3 | Done | Bayard |
| 2 | MYSQL | As a developer I want this project to have a MYSQL back end | Set up DB | Points 3 | Points 3 | Done | Sabrina |
| 3 | set up mvp for app back end | As a developer I want to have a Django back end running | Set up | Points 3 | Points3 | Done | Bayard |
| 4 | registration page view and logic | As a user I want a page I can log into or set up a new account with | Front end and db | Points 8 | Points 13 | Done | Sabrina |
| 5 | VUE research spike | Research spike | Research | No points | No points | Done | Zeal |
| 6 | Look into Django Views research spike | Research spike | Research | No points | No points | Done | Zeal & Sabrina |
| 7 | build board class | As a user I want a back-end board class | OOD class | Points 3 | Points 3 | Done | Bayard &Usman |
| 8 | build game class | As a user I want a back-end game engine | OOD class | Points13 | points13 | Done | Usman |
| 9 | evaluate communication channels | Research spike | Research | No points | No points | Done | Zeal |
| 10 | build piece class | As a user I want a back-end pieces class | OOD class | Points 3 | Points 3 | Done | Usman |
| 11 | transfer prototype into Django | As a user I want the prototype UI transfer to the Django app | Transfer | Points 5 |  | In progress | Zeal |
| 12 | build player class | As a developer I want to have a class to track active players | OOD design | Points 3 |  | In progress | Ergin |
| 13 | add testing library | As a developer I want a centralized testing library | Testing | Points 2 | Points 2 | Done | Bayard |
| 14 | connect board to front end UI | As a user I want a UI page on which the game will be played | UI | Points 3 | Points 3 | Done | Bayard |
| 15 | change Django view functions to classes | Change view functions into classes | Refactor | Points 3 |  | In progress | Sabrina |
| 16 | add rules page | As I user I want a page where I can see the game rules | UI | Points 3 |  | In progress | Bayard |
| 17 | Player stats | As a user I want to see player statistics | UI | Points 3 |  | To do |  |
|  |  |  |  |  |  |  |  |

1. **Acceptance Criteria (AC)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story ID and Name** | **AC**  **ID** | **Description of Acceptance Criterion** | **Status (completed, toDo, in Progress)** | **Developer Names** |
| 1 Flask and Django spike | 1.1 | Given the two different frameworks we are looking into. When a dev has Research them and then presents the finding to the team | Done | Bayard |
| S:2 MYSQL | 2.1 | Given a mySQL db when the app starts up then it should Connect MYSQL to Django app | Done | Sabrina |
| S:3 set up mvp for app back end | 3.1 | Given a framework has been selected for S:1 when a dev starts working on the app then a base django app should be running | Done | Bayard |
| S:4 registration page view and logic | 4.1 | Given a Registration page renders. When a user goes to the app to register then they should be router to the new page. | Done | Sabrina |
|  | 4.2 | Given a user uses the Registration page when a user uses the page then it should connects to DB and Django app | Done | Sabrina |
|  | 4.3 | Given Sign in page renders when a user arrives at the app then the user should be able to sign up or sign up. | Done | Sabrina |
|  | 4.4 | Given Sign up page connects to the DB then a user should be able to sign in when there credentials are verified with the DB and re routs to home page | Done | Sabrina |
| S:5 VUE research spike | 5.1 | Given the different approaches we are looking into. When a dev has Research them and then presents the finding to the team | Done | Zeal |
| S:6 Look into Django Views research spike | 6.1 | Given the different approaches we are looking into. When a dev has Research them and then presents the finding to the team | Done | Zeal, Sabrina |
| S:7 build board class | 7.1 | Given a new game when board class is called then it should generate a board data structure | Done | Bayard & Usman |
|  | 7.2 | Given the board class exist then a dev should Add basic read and write when board attributes need to be accessed | Done | Bayard |
|  | 7.2 | Given a board class then a dev should Add unit test when all the other functions have been built | Done | Bayard |
| S:8 build game class | 8.1 | Given a new game then a user should then a user should use the back end game class that rules game logic when playing the game | Done | Usman |
|  | 8.2 | Given a board class then a dev should Add unit test when all the other functions have been built. Unite testing for this story has been reassigned to story S:18 | To do | Usman |
| S:9 evaluate communication channels | 9.1 | Given the different approaches we are looking into. When a dev has Research them and then presents the finding to the team | Done | Zeal & Usman |
| S:10 build piece class | 10.1 | Given a new game then a user should use the back end pieces class that rules pieces logic when playing the game | To do | None |
|  | 10.2 | Given the pieces class exist then a dev should Add basic read and write functions when pieces attributes need to be accesses | To do | None |
|  | 10.3 | Given a pieces class then a dev should Add unit test when all the other functions have been built | To do | None |
| S:11 transfer prototype into Django | 11.3 | Given that a lot of UI code has been written then a dev should See what code can be ported over to Django app When it would be more advantages that rewriting it. | Done | Zeal |
| S:12 build player class | 12.1 | Given a new player then a user should use the back end pieces class that rules pieces logic when playing the game | In progress | Ergin |
|  | 12.2 | Given the player class exist then a dev should Add basic read and write functions when player attributes need to be accesses | In progress | Ergin |
|  | 12.3 | Given a player class then a dev should Add unit test when all the other functions have been built | In progress | Ergin |
| S:13 add testing library | 13.1 | Given a centralized testing library is needed then a dev should Integrate Pytest with Django when the .venv in running | Done | Bayard |
| S:14 connect board to front end UI | 14.1 | Given that multiple page now render then a user should be able to navigate to the game page when they have logged in | Done | Bayard |
|  | 15.1 | Given a user in on the game page then the user should see a black page has loaded when they navigate to the page | Done | Bayard |
| S:15 change Django view functions to classes | 15.1 | Given that some view functions are not classes then a dev should rewrite them when the are not classes | In progress | Sabrina |
|  | 15.1 | Given that multiple page now render then a user should be able to navigate to all page when they have logged in | In progress | Sabrina |
| S:16 add rules page | 16.1 | Given a user is logged in then the user should see the game rules when the navigate to the rules page | In progress | Bayard |
| S:17 add player states page | 17.1 | Given a user is logged in then the user should see there player stats when the navigate to the stats page | To do | None |
| S:18 unit testing for game class | 18.1 | Write unit test for game class this story is downstream from s:8 Given a board class then a dev should Add unit test when all the other functions have been built. | To do | Usman |

1. **Implementation Tasks**

Summary of production code

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **User Story ID and Name** | **AC ID** | **Class Name(s)** | **Method Name(s)** | **Developer Name(s)** | **Status** | **Notes (optional)** |
| S:3 set up MVP for app back end | 3.1 | Code generated in app set up | Code generated in app set up | Bayard | Done |  |
| S:2 MYSQL | 2.1 | DB connects to app |  | Sabrina | Done |  |
| S:4 registration page view and logic | 4.1 | HTML page |  | Sabrina | Done |  |
|  | 4.2 | Used Django models |  | Sabrina | Done |  |
|  | 4.3 | Html page |  | Sabrina | Done |  |
|  | 4.4 | Used dragon models |  | Sabrina | Done |  |
| S:7 build board class | 7.1 | Board class | init()  Generate\_board()  get\_spaces()  space\_swap() | Bayard | Done |  |
|  | 7.2 | Board class | init()  Generate\_board()  get\_spaces()  space\_swap() | Bayard | Done |  |
|  | 7.3 |  | test\_board\_build()  test\_board\_generate()  test\_board\_get\_spaces | Bayard | Done |  |
| S:8 build game class | 8.1 | Moving errors  State | ner()  move()  Errors  did\_end()  simple\_move()  jump\_avaialbe()  farther()  pieces\_after\_simple\_moce()  Piece\_after\_jump() | Usman | Done | This story has multiple class and functions and has stories for refactor and adding unit testing |
| S:9 evaluate communication channels | 9.1 |  |  | Zeal | Done |  |
| S:13 add testing library | 13.1 | Integration with Django running Pytest in .venv run successfully |  | Bayard | Done |  |
| S:14 connect board to front end UI | 14.1 | Html page renders |  | Bayard | Done |  |

Summary of automated test code (directly corresponding to some acceptance criteria)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **User Story ID and Name** | **Acceptance Criterion ID** | **Class Name (s) of the Test Code** | **Method Name(s) of the Test Code** | **Description of the Test Case (input & expected output)** | **Status** | **Developer Name(s)** |
| S:7 build board class | 7.1 | No need for class test yet | test\_board\_build test\_board\_game test\_board\_getspaces | Simple unit test, check data type, input files, and object length | Done | Bayard Rucker |
| S:18 unit testing for game class | 18.1 | Pytest does not need a class | To do | To do | To do | Usman |

Summary of manual test cases (directly corresponding to some acceptance criteria)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **User Story ID and Name** | **Acceptance Criterion ID** | **Test Case Input** | **Test Oracle (Expected Output)** | **Status** | **Notes** | **Developer Name(s)** |
| S:3 set up MVP for app back end | 3.1 | App runs in dev env |  | Done |  | Bayard |
| S:2 MYSQL | 2.1 | Check read and writes in DB |  | Done |  | Sabrina |
| S:4 registration page view and logic | 4.1 | Page renders |  | Done |  | Sabrina |
| S:8 build game class | 8.1 | Game is playable from command line |  | Done |  | Usman |
| S:14 connect board to front end UI | 14.1 | Page renders |  | Done |  | Bayard |

Summary of other automated or manual tests (not corresponding to the acceptance criteria)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Number** | **Test Input** | **Expected Result** | **Class Name of the Test Code** | **Method Name of the Test Code** | **Status** | **Developer Name(s)** |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

1. **Meeting Minutes**

Report the minutes of all meetings, including, but not limited to: project/sprint planning meeting, stand-up meeting, backlog grooming, retrospective meeting, and pair programming session.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Date** | **Time and Duration** | **Place** | **Participant Names** | **Purpose of the Meeting** | **Specific Action Items** |
| 8/27 | 45 min | Zoom | Bayard, Zeal, Sabrina | Team formation | Set up base team. Talked about possible approaches and high-level details like languages |
| 8/27 | 45 min | In person | Bayard, Ergin | Team formation | Set up base team. Talked about possible approaches and high-level details like languages |
| 8/30 | 1.5 hours | Zoom | Full team | First team meeting | Introductions, talked about high-level project requirements, set up Trello board and added initial stories, set up GIT repo |
| 9/6 | 1 hour | Zoom | Full team | Week meeting time | Checked in on everyone progress. Added a few stories. Decided to use Django as main framework and MYSQL as DB |
| 9/13 | 2 hours | Zoom | Full team | Week meeting time | Weekly meeting decided not to use VUE for the front end. Base app set up |
| 9/20 | 1.5 hours | Zoom | Full team | Week meeting time | To be more agile we followed agile practices listed in meeting agenda doc added testing library, walked thru UI updates and how Django connects to MYSQL |
| 9/20 | 1 hour | In person student union | Bayard, Ergin | Paired programming | Talking about project overview and worked on local set up for MYSQL and setting up player class |
| 9/27 | 2 hours | Zoom | Full team | Week meeting time | Followed agenda doc. Talked about implemented stories and board class focused on OOP and unit testing |
| 10/4 | 1 hour | Zoom | Full team | Week meeting time | Focused on updating routing and UI. Added and pointed new stories. |
| 10/8 | 45 min | Zoom | Bayard,  Usman | Code review | Review of game class and talk about next steps |

1. **Buddy Ratings**

If you don’t feel comfortable to include your ratings in this report, you may email your ratings to the instructor or grader.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| *Rating giver* | *Rating receiver* | | | | |  |
|  | Bayard Rucker | Muhammad Usman | Zeal Patel | Ergin Bostanci | Sabrina Djeddi |
| Bayard Rucker | X | 1 | 1 | 1 | 1 |
| Muhammad  Usman | 1 | X | 1 | 1 | 1 |
| zeal Patel | 1 | 1 | X | 1 | 1 |
| Ergin Bostanci | 1 | 1 | 1 | X | 1 |
| Sabrina Djeddi | 1 | 1 | 1 | 1 | X |
|  | *Average* | 1 | 1 | 1 | 1 | 1 |
|  |  |  |  |  |  |  |